Deciding the programming language 15 minutes

Planning the UI 30 minutes

Programming the html file 2 hours

Programming the cs 30 minutes

Writing the Javascript file 4 hours

Meeting with the advisor 30 minutes

Debugging 15 minutes

Alpha testing 30 minutes

Consulting with the client 25 minutes

Edit the code based on recommended changes 30 mintues

Beta testing 15 minutes

Another consultation with the client 10 minutes

Delivering the final product